MSc PROJECT (COMP11024)

PROJECT PROCESS DOCUMENTATION TEMPLATE

Student:  Ruth Sara Shajan					Supervisor: Dr. Raman Singh

Meeting Number: 4                        		Date/Time: 27/07/2026 16:00 PM – 16:30 PM

Agenda for meeting:

- Review progress on the prototype.

- Discuss the comparison between SHA-256 and ML-DSA.

- Consider whether both implementations should use the same programming language.

- Confirm the priorities before the final report deadline.

Discussion of agenda items:

Dr Raman recommended creating a private GitHub repository to back up the project code. A link to the repository could then be included in the final report.

Dr Raman advised me to complete the main implementation before concentrating heavily on the final report. The SHA-256 audit-chain verification and tamper-detection features should be completed first.

We discussed the possibility of using an ML-DSA implementation written in a different programming language. Dr Raman explained that comparing implementations written in different languages could affect the accuracy of the performance comparison.

Where possible, both methods should be tested using the same language and environment. If this was not possible, the limitation should be clearly explained. The comparison should remain small and relevant to the cybersecurity aim of the project.

Summary of agreed action plan:

- Create a private GitHub repository.

- Back up the project code regularly.

- Complete the SHA-256 audit-chain verification.

- Complete the tamper-detection features.

- Research a practical ML-DSA implementation.

- Use the same testing environment where possible.

- Compare measurements such as execution time, output size and storage overhead.

- Record screenshots, test results and limitations for the final report.

Notes:

The meeting confirmed that the comparison should be controlled and that differences caused by programming languages, libraries or testing environments should be acknowledged.